Development Cost Breakdown

KnightRoad Veritas AI Construction Platform — v1.0

Prepared: July 26, 2026  |  Confidential

## Purpose

This document estimates what it would cost a professional software team to build the Veritas AI Construction Platform from scratch to its current v1.0 scope — including Design Studio, BIM pipeline, operational modules, documentation, and deployment. Figures are illustrative planning estimates based on module scope and prevailing U.S./remote contractor rates for senior product engineering teams.

## Scope Summary (Current v1.0)

Executive Dashboard with real-time SSE updates, KPI tiles, 3D phase viewer

Design Studio — 2D floor-plan editor, multi-storey, rooms, MEP, 3D preview, IFC4 export, Speckle push

New Project Wizard — 10-step guided setup with 8 building templates

BIM/IFC/DWG import and geometry pipeline (phase-aware viewer)

Resource Plan — Kanban + critical-path Gantt scheduling

Safety Monitor — zone alerts, acknowledgement workflow, live feed

Resourciist — personnel, equipment, and materials inventory

VR Training Hub — role-based module assignments and launch

Authentication, project store, REST API layer (14 API modules)

Documentation — design document, business case, user guides, demo assets

DevOps — GitHub repository, Render live hosting

## Estimated Team Composition

| Role | Typical Rate (USD/hr) | Involvement |
| --- | --- | --- |
| Senior Full-Stack Engineer (lead) | $150 – $200 | Architecture, backend, integrations |
| Mid-Level Full-Stack Engineer | $100 – $130 | Frontend modules, API wiring |
| UI/UX Designer | $100 – $150 | Dashboard, wizard, Design Studio UX |
| Business Analyst / Product Owner | $100 – $140 | Requirements, use cases, acceptance criteria |
| QA Engineer | $80 – $110 | Functional, regression, cross-browser testing |
| DevOps Engineer | $120 – $160 | CI/CD, cloud deployment, monitoring |
| Technical Writer | $80 – $100 | User guides, design docs |
| Project Manager | $120 – $150 | Schedule, coordination, delivery |

## Module-by-Module Build Estimate

Hours and cost ranges assume building to production-ready v1.0 quality, not a prototype.

| Module / Workstream | Estimated Hours | Cost Range (USD) |
| --- | --- | --- |
| Platform foundation (Flask app, auth, config, project store) | 120 – 200 | $18k – $40k |
| Executive Dashboard + real-time SSE | 200 – 350 | $30k – $70k |
| New Project Wizard (10 steps, templates, draft/resume) | 250 – 400 | $38k – $80k |
| Design Studio (2D editor, 3D, rooms, storeys, save) | 400 – 700 | $60k – $140k |
| IFC4 authoring & export pipeline | 120 – 200 | $18k – $40k |
| BIM/IFC/DWG import & phase-aware 3D viewer | 350 – 550 | $53k – $110k |
| Speckle cloud integration (push/pull) | 80 – 150 | $12k – $30k |
| Resource Plan (Kanban + CPM Gantt) | 200 – 350 | $30k – $70k |
| Safety Monitor module | 120 – 200 | $18k – $40k |
| Resourciist (asset inventory) | 80 – 120 | $12k – $24k |
| VR Training Hub | 100 – 180 | $15k – $36k |
| UI/UX design (cross-module) | 200 – 350 | $30k – $70k |
| Requirements, use cases, tech specs | 120 – 200 | $18k – $40k |
| QA & test cycles | 150 – 250 | $23k – $50k |
| Documentation, guides, demo materials | 100 – 180 | $15k – $36k |
| DevOps, deployment, hosting setup | 60 – 120 | $9k – $24k |
| Project management & coordination | 150 – 250 | $23k – $50k |

## Totals

| Scenario | Total Hours | Estimated Cost (USD) | Typical Calendar Time |
| --- | --- | --- | --- |
| Lean team (blended ~$140/hr) | 2,500 – 3,200 | $350k – $450k | 7 – 9 months |
| Standard agency build (~$165/hr) | 3,000 – 3,800 | $495k – $627k | 8 – 10 months |
| Full team + polish (~$175/hr) | 3,500 – 4,500 | $613k – $788k | 9 – 12 months |

## Additional Costs Not Included Above

Third-party SaaS (Render hosting, Speckle, domain, SSL) — ~$100–$500/mo ongoing

AI/LLM API tokens during development — variable, typically $500–$5,000+ depending on features built

Software licences (if any commercial BIM/CAD SDKs used)

Legal (contracts, copyright registration, IP assignment agreements) — $2k–$10k

Post-launch maintenance — typically 15–20% of build cost annually

## What This Demonstrates

Reproducing the Platform with a professional team would require roughly $400,000 to $750,000 USD and the better part of a year — before accounting for the founder's prior Global Monitor codebase, domain expertise (PMP · CSM), and pre-existing design patterns that accelerated delivery. The actual product includes ~8,600 lines of backend Python across 14 API modules, ~5,800 lines of HTML templates (including the Design Studio workspace), and ~7,400 lines of project-authored JavaScript — plus design documents, business case materials, user guides, and live deployment infrastructure.

This analysis supports the position that the Platform is a substantial, founder-built software asset — not a casual idea that could be replicated without significant investment, skill, and execution.